STAKEHOLDER ANALYSIS DOCUMENT

AI-Powered Placement Management Platform

Version 1.0  |  Date: June 3, 2026

# 1. Introduction

This document identifies and analyzes all stakeholders involved in the development, deployment, and use of the AI-Powered Placement Management Platform. It outlines each stakeholder's role, level of interest, degree of influence, key needs, concerns, and the engagement strategy to be adopted throughout the project lifecycle.

Effective stakeholder management is critical to ensuring system adoption, aligning expectations, and maximizing value delivered by the platform.

# 2. Stakeholder Register

The table below provides a comprehensive overview of all identified stakeholders:

| Stakeholder | Type | Role | Interest | Influence | Key Needs | Concerns | Engagement Strategy |
| --- | --- | --- | --- | --- | --- | --- | --- |
| College/University Placement Cell | Internal | Administrator & Coordinator | High | High | Centralized platform to manage all placement activities, track student progress, maintain recruiter relationships | System reliability, data security, ease of use | Primary champion; involve in all design decisions and pilot testing |
| Students | Internal | End User (Job Seeker) | High | Medium | Profile management, job matching, interview prep, real-time notifications, offer tracking | Privacy, fairness in shortlisting, mobile accessibility | Conduct UX research; offer feedback loops; ensure transparency in AI decisions |
| Recruiters / Employers | External | End User (Hiring Company) | High | High | Access to qualified candidates, easy shortlisting, scheduling tools, analytics on hiring | Candidate quality, ROI, integration with existing HR systems | Co-design onboarding flow; offer API integrations with popular ATS platforms |
| Faculty & Academic Department | Internal | Indirect User / Advisor | Medium | Medium | Visibility into student placement trends, department-level analytics | Time investment, data accuracy | Provide read-only dashboards; automate reporting |
| Institution Management / Leadership | Internal | Decision Maker / Sponsor | High | High | Aggregate placement statistics, ROI reports, accreditation support data | Cost, compliance, institutional reputation | Provide executive dashboards; ensure data aligns with regulatory requirements |
| IT / System Administrators | Internal | Technical Operator | Medium | Medium | Stable infrastructure, security compliance, integration documentation | Maintenance overhead, legacy system conflicts | Involve in architecture review; provide comprehensive technical documentation |
| Alumni Network | External | Mentor / Referral Source | Medium | Low | Portal to refer openings, mentor students, access alumni directory | Privacy, time commitment | Offer voluntary participation module; recognize contributions |
| Regulatory & Accreditation Bodies | External | Compliance Authority | Low | High | Accurate placement statistics, audit trails, fair practice evidence | Data accuracy, non-discriminatory AI | Ensure audit logs, bias-testing reports, and exportable compliance documentation |

# 3. Stakeholder Influence-Interest Matrix

Stakeholders are categorized based on their level of interest in the platform and their degree of influence over project decisions:

| Quadrant | Stakeholders | Management Approach |
| --- | --- | --- |
| High Interest / High Influence | Placement Cell, Recruiters, Institution Management | Manage Closely — Continuous engagement, regular updates, co-creation |
| High Interest / Low Influence | Students, Alumni Network | Keep Informed — Regular communication, feedback surveys, UX testing |
| Low Interest / High Influence | Regulatory Bodies | Keep Satisfied — Compliance assurance, periodic reporting |
| Low Interest / Medium Influence | Faculty, IT Administrators | Monitor — Targeted updates, involvement in relevant phases only |

# 4. Stakeholder Communication Plan

| Stakeholder | Communication Method | Frequency | Owner | Information Shared | Feedback Channel |
| --- | --- | --- | --- | --- | --- |
| Placement Cell | Workshops, Sprint Reviews | Bi-weekly | Project Manager | Feature updates, backlog, testing results | Direct meetings, Slack |
| Students | Portal announcements, Email | Monthly | UX Lead | New features, job match improvements | In-app feedback, surveys |
| Recruiters | Email newsletters, Demos | Monthly | Product Owner | Platform capabilities, new integrations | Onboarding calls, support tickets |
| Institution Management | Executive dashboards, Reports | Quarterly | Project Sponsor | KPIs, placement stats, ROI | Steering committee meetings |
| Faculty | Email updates | Quarterly | Placement Cell | Department analytics, student progress | Email responses |
| IT Admins | Technical documentation, DevOps alerts | As needed | Tech Lead | Infrastructure changes, security patches | JIRA tickets, Slack |
| Regulatory Bodies | Formal reports | Annually | Compliance Officer | Placement statistics, audit data | Official correspondence |

# 5. Key Risks by Stakeholder

| Stakeholder | Risk | Severity | Mitigation Strategy |
| --- | --- | --- | --- |
| Students | Low adoption if AI shortlisting perceived as unfair | High | Provide explainable AI decisions; publish fairness metrics |
| Recruiters | Drop-off if platform lacks ATS integration | High | Build integrations for top 3 ATS tools in Phase 1 |
| Placement Cell | Resistance to change from existing manual processes | Medium | Change management training and phased rollout |
| Institution Leadership | Budget withdrawal if ROI is unclear | Medium | Quarterly ROI reports tied to placement outcomes |
| Regulatory Bodies | Non-compliance with data protection regulations | High | DPDPA/GDPR compliance review before launch |

# 6. Approval & Sign-Off

This Stakeholder Analysis Document requires review and sign-off from the following roles:

| Role | Name | Signature / Date |
| --- | --- | --- |
| Project Sponsor |  |  |
| Project Manager |  |  |
| Product Owner |  |  |
| Placement Cell Head |  |  |